## Slide 1
SCHOOL OF TECHNOLOGY BACHELOR OF SCIENCE IN INFORMATION TECHNOLOGY UNIT: BIT 04105 RESEARCH PROPOSAL
TITLE:KCAU ONLINE VOTING SYSTEM KAREN NJOKI KIARA 23/04687 SUPERVISED BY: DR. EDWIN OMOL

## Slide 2: Background to the Problem
KCA University conducts annual student elections under the Students Association of KCA University (SAKU).
Elections are held on the second last Tuesday of October each year.
The current voting process is desktop-based, requiring students to be physically present on campus.
This leads to low voter turnout and disruption of normal classes since computer labs are closed for voting.
The system is delegate-based, where students elect delegates who later vote for the SAKU leaders.
This method limits direct participation and may result in biased representation or influence.
There is a need for a modern online voting system that allows students to vote securely and conveniently from any location.

## Slide 3: Problem Statement
The current student voting process at KCA University requires students to be physically present to cast their votes.
The process is time-consuming and often leads to low voter participation, especially for students who are off-campus or have ongoing classes.
The delegate-based voting system prevents many students from directly participating in electing their leaders.
Manual coordination of elections results in delays, inefficiencies, and potential bias in the voting process.
There is no secure, transparent, or easily accessible platform that allows all students to vote remotely.

## Slide 4: Key Terms
SAKU (Students Association of KCA University): The official student governing body responsible for representing student interests within KCA University.
IECK (Independent Electoral Commission of KCA): A student-appointed body that oversees and manages the election process at KCA University.
Delegate: A student elected to represent their department and participate in the voting process for SAKU officials.
Online Voting System: A computerized platform that enables eligible users to cast votes electronically through a mobile or web application.
Firebase: A cloud-based platform developed by Google for building secure, scalable applications with real-time data synchronization.
Firestore Database: A NoSQL database service within Firebase that stores and retrieves data in real time for mobile and web applications.

## Slide 5: Proposed Solution
The project proposes the development of a mobile-based online voting system for KCA University.
The system will allow students to vote directly for SAKU leaders using their mobile devices.
It will utilize Firebase Authentication for secure login and Firestore Database for storing votes and election data.
The system will ensure one-student-one-vote and provide real-time result updates.
Voting will be accessible remotely, reducing physical congestion and class interruptions.
Administrators (IECK) will be able to create elections, manage candidates, and view verified results through a secure dashboard.
The system will promote transparency, accessibility, and efficiency in student elections.

## Slide 6: Research Objectives
General Objective:
To develop a mobile-based online voting system that enhances accessibility, transparency, and efficiency in student elections at KCA University.
Specific Objectives:
To analyze the current voting process and identify its weaknesses and limitations.
To design a secure and user-friendly mobile-based voting system for KCA University students.
To construct the system using Firebase Authentication and Firestore Database for real-time operations.
To test and validate the system to ensure accuracy, security, and ease of use.
To deploy the system for use during KCA University elections and gather feedback for improvement

## Slide 7: Scope of the Study
The system will focus on automating the voting process for KCA University student elections.
It will be limited to registered KCA University students who are eligible to vote.
The system will include modules for authentication, candidate management, voting, and results display.
It will be accessible primarily through Android mobile devices, with potential web integration in the future.
The system will not cover offline voting, external network integration, or non-student elections.
Testing and deployment will be done within the KCA University network environment under the supervision of IECK officials.

## Slide 8: Significance of the Study
The project will provide a modern, reliable, and transparent platform for conducting student elections at KCA University.
The project will provide a modern, reliable, and transparent platform for conducting student elections at KCA University.
IECK officials will experience simplified election management and faster result processing.
The university administration will benefit from improved efficiency, reduced disruption of academic activities, and increased voter turnout.
The project contributes to the digital transformation of university operations and promotes good governance within student leadership.
The system can serve as a reference model for other institutions seeking to implement similar online voting solutions.

## Slide 9: Literature Review
Previous studies and university projects have implemented various forms of online voting systems to improve efficiency and transparency in student elections. This section reviews similar systems adopted by other Kenyan universities to identify design strategies, technologies, and challenges relevant to developing the proposed KCA University Online Voting System.
Kabarak University Online Voting System
A web-based platform allowing students to vote using personal credentials.
Uses secure authentication and displays results immediately after elections.
Demonstrates feasibility of online student elections within Kenyan universities.
University of Nairobi (UoN) eVoting System
Developed as part of the university’s digital governance initiative.
Integrated with the UoN student portal for verification and results display.
Focused on transparency and multi-role access control for election officers.

## Slide 10: continuation
Kirinyaga University Voting System
A mobile and web hybrid system allowing both onsite and remote participation.
Uses real-time databases and encryption to protect votes.
Inspired this project’s focus on mobile-first accessibility and Firebase integration.
Embu University eBallot Project
Based on a desktop and web model, limiting access to on-campus voters.
Emphasizes the importance of system audit trails and voter verification.
Highlights challenges of physical lab-based voting still common in universities.
Summary
These systems confirm that online student voting is feasible and beneficial. Common strengths include automated tallying, authentication, and improved turnaround times; common weaknesses are campus-bound access (where applicable), limited mobile reach, and the need for robust audit mechanisms. The proposed KCAU solution will adopt proven practices (authentication, real-time tallies, audit logs) while prioritizing mobile accessibility and cloud hosting to address those weaknesses.

## Slide 11: Project Methodology
Research Methodology
Research Design: Descriptive research design — used to study and document the current voting process at KCA University.
Data Collection Methods: Questionnaires, interviews with students and IECK officials, and observation during the election period.
Sampling: Purposive sampling — focusing on IECK members, class representatives, and frequent voters.
Data Analysis: Qualitative and quantitative analysis using summarized feedback and thematic grouping of responses.

## Slide 12
System Development Methodology
The project will adopt the Incremental Development Model, allowing progressive design, testing, and improvement of system modules.
Phase 1: Requirement Analysis – defining user needs and system specifications.
Phase 2: System Design – designing database, interfaces, and architecture.
Phase 3: Implementation – developing modules (authentication, voting, results, admin).
Phase 4: Testing and Debugging – validating functionality and performance.
Phase 5: Deployment and Feedback – publishing prototype for testing and refining based on user input

## Slide 13: Project Resources and Budget
Project Resources
1. Human Resources
Project Developer: Responsible for system design, coding, and testing.
Supervisor: Provides guidance and evaluation.
IECK Members / Student Representatives: Offer user feedback and validation.
2. Hardware Resources
Laptop or desktop computer (development).
Android mobile device (testing).
Reliable internet connection.
3. Software Resources
Android Studio – for system development.
Firebase & Firestore – for backend and database management.
Canva – for interface design.
MS Word & PowerPoint – for documentation and presentation.

## Slide 14: Estimated Budget
S/N | ITEM | UNIT COST | QUANTITY | TOTAL COST
1. | Internet & Data Bundles | 3,000 |  | 
2. | Printing & Binding | 1,000 |  | 
3. | Stationery | 1,000 |  | 
4. | Research | 5,000 |  | 
5. | Total | 10,000 |  | 

## Slide 15: Project Schedule
Task No. | Descriptions | Task No. of hrs. | Subtask No. of hrs. | Planned Start Date | Actual Start Date | Planned Completion Date | Actual Completion date | Deliverables
1 | Planning |  |  |  |  |  |  | 
2 | System Design |  |  |  |  |  |  | 
3 | Implementation |  |  |  |  |  |  | 
4 | Testing and Debugging |  |  |  |  |  |  | 
5 | Deployment and Evaluation |  |  |  |  |  |  | 
6 | Documentation and Presentation |  |  |  |  |  |  | 

## Slide 16: REFERENCES
Kabarak University. (2023). Online Student Voting System Overview. Retrieved from https://kabarak.ac.ke/evis
University of Nairobi. (2023). Student Management Information System (SMIS) Portal. Retrieved from https://vote.uonbi.ac.ke/
Kirinyaga University. (2024). ICT Department Reports on Student Online Voting System. Retrieved from https://www.ijssit.com/main/wp-content/uploads/2018/05/Student-Online-Voting-System.pdf
Embu University. (2024). Student Online Voting Portal. Retrieved from https://departments.embuni.ac.ke/ict/index.php/66-record-breaking-e-voting-success-at-the-university-of-embu
Nielsen, J. (2023). Usability Engineering in Human-Computer Interaction. Morgan Kaufmann Publishers.
KCA University. (2025). SAKU Electoral Commission Guidelines and Constitution (2021 Amendment). Internal Document, KCA University.
Google Developers. (2024). Firebase Documentation. Retrieved from https://firebase.google.com/docs
Android Developers. (2024). Android Studio User Guide. Retrieved from https://developer.android.com/studio/
https://www.studocu.com/row/document/kca-university/econometric/student-online-voting-system/21214639?origin=home-recent-1 International Journal of Social Science and Information Technology, ISSN 2412-0294, VolIV Issue V, May 2018
https://ijrpr.com/uploads/V3ISSUE10/IJRPR7394.pdf International Journal of Research Publication and Reviews, Vol 3, no 10, pp 582-586, October 2022
https://papers.ssrn.com/sol3/papers.cfm?abstract_id=4810277 Acharya, Kamal, Online Voting System Project (April 28, 2024).