TEST PLAN

1.0 Introduction

This document describes the test plan and test procedures for the KCAU Online Voting System. The system is an Android-based application developed using Java and Firebase (Authentication and Firestore) to allow students to vote electronically for different positions in a university election.

1.1 Goals and objectives

The goal of the testing process is to:

- Ensure that the voting system functions correctly.

- Verify that students can only vote once per election.

- Confirm that only one candidate can be selected per position.

- Ensure votes are correctly stored in Firebase Firestore.

- Validate that authentication and access control work properly.

- Ensure system reliability, performance, and security.

1.2 Statement of scope

### Features to be Tested:

- User registration and login using Firebase Authentication.

- Loading of election positions from Firestore.

- Loading of candidates under each position.

- One vote per position using RadioGroup.

- Prevention of double voting.

- Submission of votes to Firestore.

- Redirection to Thank You page after voting.

- Display of appropriate Toast messages.

### Features Not to be Tested:

- External integrations outside Firebase.

1.3 Major constraints

  The system depends on Firebase services (internet connection required).

  Testing is performed on Android devices and emulators only.

  Firestore security rules may affect data access.

  Limited real-user testing due to academic project scope.

2.0 Test Plan

2.1 Software (SCIís) to be tested

The software to be tested is:

KCAU Online Voting System (Android Application)

Components:

- LoginActivity

- RegisterActivity

- VoteActivity

- ThankYouActivity

- Firebase Authentication

- Firebase Firestore Database

Exclusions:

- Firebase internal infrastructure

- Android OS internal services

2.2 Testing strategy

The testing strategy will follow four levels:

- Unit Testing

- Integration Testing

- Validation Testing

- High-Order (System) Testing

2.2.1 Unit testing

Each individual component will be tested independently.

Components to undergo unit testing:

- User authentication logic

- Vote submission method

- Double voting check logic

- Candidate loading method

- Position loading method

Testing will verify:

- Correct data retrieval from Firestore

- Proper RadioGroup selection logic

- Correct Toast message display

- Correct navigation between activities

2.2.2 Integration testing

Integration testing will verify interaction between:

- Android App and Firebase Authentication

- Android App and Firestore Database

- VoteActivity and ThankYouActivity

Order of integration:

- Authentication with Firebase

- Loading positions from Firestore

- Loading candidates

- Vote submission to Firestore

- Redirection after submission

2.2.3 Validation testing

Validation testing ensures that the system meets user requirements:

- A student can log in successfully.

- A student can view all available positions.

- A student can select only one candidate per position.

- A student cannot vote twice.

- Votes are stored correctly under the "votes" collection.

2.2.4 High-order testing

The following system-level tests will be conducted:

- Recovery Testing

- Security Testing

- Stress Testing

- Performance Testing

- Alpha Testing

Responsibility: Developer and selected student testers.

2.3 Testing resources and staffing

Resources:

- Android Studio

- Firebase Console

- Android Emulator

- Physical Android device

- Internet connection

Staffing:

- Developer (Karen Kiara)

- Selected student testers

2.4 Test work products

The following documents will be produced:

- Test Plan Document

- Test Cases Document

- Test Log

- Bug Reports

- Final Test Report

2.5 Test record keeping

  Test results will be recorded in a Test Log.

  Firebase Console will be used to verify stored votes.

  Errors and bugs will be documented and corrected.

  Screenshots will be stored as evidence of testing.

2.6 Test metrics

The following metrics will be used:

- Number of test cases executed

- Number of test cases passed

- Number of defects identified

- Number of defects fixed

- System response time

- Double-vote prevention success rate

2.7 Testing tools and environment

Environment:

- Android Studio

- Java SDK

- Firebase Authentication

- Firebase Firestore

- Android Emulator / Android Device

Tools:

- Logcat (error tracking)

- Firebase Console

- Manual test scripts

2.8 Test schedule

  Unit Testing – After development of each module

  Integration Testing – After connecting modules

  Validation Testing – After full system completion

  High-Order Testing – Before final project submission

3.0 Test Procedure

3.1 Software (SCIís) to be tested

KCAU Online Voting System Android Application.

Exclusions:

- External third-party systems

- Firebase internal backend services

3.2 Testing procedure

The overall procedure for software testing is described.

3.2.1 Unit test cases

The procedure for unit testing is described for each software component (that will be unit tested) is presented. This section is repeated for all components i.

3.2.1.2 Stubs and/or drivers for component i

3.2.1.3 Test cases component i

3.2.1.4 Purpose of tests for component i

3.2.1.5 Expected results for component i

3.2.2 Integration testing

The integration testing procedure is specified.

3.2.2.1 Testing procedure for integration

3.2.2.2 Stubs and drivers required

3.2.2.3 Test cases and their purpose

3.2.2.4 Expected results

3.2.3 Validation testing

The validation testing procedure is specified.

3.2.3.1 Testing procedure for validation

3.2.3.3 Expected results

3.2.3.4 Pass/fail criterion for all validation tests

3.2.4 High-order testing (a.k.a. System Testing)

The high-order testing procedure is specified. For each of the high order tests specified below, the test procedure, test cases, purpose, specialized requirements and pass/fail criteria are specified. It should be noted that not all high-order test methods noted in Sections 3.2.4.n will be conducted for every project.

3.2.4.1 Recovery testing

3.2.4.2 Security testing

3.2.4.3 Stress testing

3.2.4.4 Performance testing

3.2.4.5 Alpha/beta testing

3.2.4.6 Pass/fail criterion for all validation tests

3.3 Testing resources and staffing

Specialized testing resources are described and staffing is defined. The role of any ITG is also defined.

3.4 Test work products

The work products produced as a consequence of the testing procedure are identified.

3.5 Test record keeping and test log

Mechanisms for storing and evaluating test results are specified. The test log is used to maintain a chronological record of all tests and their results.